SPATIAL WORLD COMPILER

Master Build Specification and Implementation Handoff

For Opus 5

Build directive v0.2  |  16 August 2026

MISSION Build an engine-agnostic compiler that converts raw spatial observations into a persistent, provenance-aware semantic Spatial IR, then compiles that IR into render, simulation, GIS, and sensor-validation targets.

Basis of this handoff

The existing Spatial IR + Synthetic LiDAR Round-Trip Benchmark v0.1 bundle.

The 31-page research landscape report, "Landscape of LiDAR-to-Semantic Spatial IR and World Compilers".

The current Awesome LiDAR ecosystem review, including Superpoint Transformer/EZ-SP, Amsterdam Urban PointCloud Processing, GSeg3D, major SLAM systems, and simulators.

The project architecture developed in the current design discussion.

Implementation contract: build working files and measured demonstrations, not another concept essay.

# Architecture at a glance

Figure 1. Current master architecture: observations -> Spatial IR -> theme/physical compilers -> multiple target worlds.

The figure is conceptual. This specification adds two implementation-critical requirements: observability-aware evaluation and a forward sensor-closure loop. It also requires the core IR to remain engine-agnostic and to preserve measured, inferred, imported, and generated state separately.

# 0. Instruction to Opus 5

You are the implementation lead. Do not respond with another high-level architecture essay. Use this document as the implementation contract and build the project incrementally.

The project already has a v0.1 seed bundle named spatial_ir_roundtrip_v0_1. If that bundle is supplied, preserve its benchmark contract and evolve it in place. If it is not supplied, recreate the same baseline from the normative details in this document before adding v0.2 functionality.

Your first success condition is not photorealism. It is a complete, measurable loop:

known structured world
    -> sensor observations
    -> inverse spatial compiler
    -> predicted Spatial IR
    -> target world
    -> simulated observations
    -> quantitative comparison

The inverse compiler must never read hidden ground-truth IDs, semantic labels, USD prim paths, or simulator-only metadata in the standard benchmark track.

Do not fake execution results. Every reported metric, benchmark, screenshot, or output path must come from a command that actually ran. If a dependency such as Isaac Sim is unavailable, keep the interface, use a deterministic simulator-independent fallback where possible, and clearly mark the unexecuted NVIDIA-specific step.

Do not collapse the architecture into a mesh generator. Meshes are target representations. Spatial IR is the stable representation of world identity, semantics, topology, evidence, uncertainty, and multiple geometry forms.

Do not make the core NVIDIA-only, CUDA-only, Unreal-only, or browser-only. NVIDIA RTX LiDAR is an important validation backend, not the definition of the project. The core should run with ordinary Python/C++ dependencies and should be portable across CPU, CUDA, and ROCm where practical.

# 1. Mission

Build a Spatial World Compiler with the following conceptual boundary:

RAW OBSERVATIONS
LiDAR / imagery / GIS / SLAM / satellite / BIM-CAD
        |
        v
SPATIAL NORMALIZATION
        |
        v
MULTISCALE GEOMETRY + PARTITIONING
        |
        v
GEOMETRIC RECONSTRUCTION
        |
        v
SEMANTIC + RELATIONAL INFERENCE
        |
        v
================================================
               UNIFIED SPATIAL IR
================================================
 stable entity identity
 hierarchy
 semantics
 structural roles
 topology / relations
 multi-representation geometry
 confidence
 provenance
 observed / inferred / generated state
 alternatives / ambiguity
 time and version support
================================================
        |
        +----------------------+-------------------+
        |                      |                   |
        v                      v                   v
THEME / GEOMETRY          PHYSICAL            ANALYTIC
COMPILER                  COMPILER            COMPILERS
        |                      |                   |
        v                      v                   v
USD / Unreal / Unity / WebGPU / 3D Tiles / GIS / custom runtime
        |
        v
FORWARD SENSOR SIMULATION / VALIDATION

The central research and software claim is the boundary in the middle: a persistent semantic Spatial IR that remains stable while sensors, geometry algorithms, materials, themes, engines, and simulator backends change around it.

# 2. Why this architecture, and what is already prior art

Do not claim novelty for individual components that already exist. The literature and product landscape shows strong prior art for nearly every isolated layer:

MIT SPARK Hydra / Spark-DSG: hierarchical dynamic 3D scene graphs from sensor observations; closest precedent for the semantic/topological world-graph layer.

TU Delft City3D / 3D BAG / 3dfier / City4CFD: airborne LiDAR and GIS to structured buildings, LoDs, and simulation-ready city geometry.

OGC CityGML 3.0 / CityJSON: platform-independent semantic information models for urban objects, geometry, hierarchy, relations, and LoDs.

NVIDIA Omniverse / Isaac Sim RTX LiDAR: known USD world to synthetic LiDAR with rich per-return ground truth; ideal forward operator for synthetic supervision and reconstruction closure.

Esri CityEngine / CGA: structured geographic objects to procedural architectural geometry, styles, and textures; strongest precedent for the theme/geometry compiler.

Cesium / 3D Tiles: large-world hierarchical streaming, semantic metadata, engine integration, geospatial coordinate handling.

ETH Point2Building: learned airborne LiDAR to polygonal building reconstruction.

Superpoint Graph / Superpoint Transformer / SuperCluster / EZ-SP: scalable point-cloud partitioning into hierarchical superpoints, semantic segmentation, and graph clustering.

Amsterdam Urban PointCloud Processing: LiDAR + public GIS/elevation/topographic data fusion for automatic urban labeling and region growing.

GSeg3D / Patchwork++ and related systems: ground segmentation.

PDAL / Open3D / PCL / CloudCompare: mature point-cloud processing primitives.

CARLA / AirSim / Gazebo / Isaac Sim: sensor simulation backends.

The project should therefore reuse or adapt mature components and spend research effort on the missing composition:

point / superpoint evidence
    -> structural role
    -> semantic component
    -> object hierarchy
    -> relations and topology
    -> provenance-aware Spatial IR
    -> semantic LOD / materialization
    -> forward physical consistency

The strongest differentiators to preserve are:

1.  Observed vs inferred vs generated state is first-class.

2.  Provenance is attached to entities, geometry, and relations rather than being a detached log.

3.  The IR can hold multiple simultaneous geometry representations for one semantic entity.

4.  Semantic resolution is separate from polygon resolution.

5.  The inverse reconstruction can be closed through a forward sensor model.

6.  The same IR can be rematerialized under arbitrary themes without re-running perception.

7.  The project is engine-agnostic and simulator-backend-agnostic.

# 3. Existing v0.1 seed: preserve these contracts

The v0.1 seed already defines an experimental Spatial Intermediate Representation (SIR) and a synthetic LiDAR round-trip benchmark.

Current repository layout:

spatial_ir_roundtrip_v0_1/
  README.md
  SPEC.md
  RUNBOOK.md
  SOURCES.md
  requirements.txt
  schema/
    spatial_ir_v0_1.schema.json
  sir/
    __init__.py
    reference.py
  benchmark/
    capture_isaacsim_6_0_1.py
    evaluate_roundtrip.py
    make_reference_scene_usd.py
    metrics.py
    mock_reconstructor.py
    smoke_test.py
  examples/
    reference_scene.sir.json
    lidar_poses.json
    mock_predicted.sir.json
    mock_metrics.json
  tests/
    test_schema.py

v0.1 invariants that must not be lost:

The world model is not the mesh.

Entity IDs are stable inside a document.

Entity kind and extensible semantic class are distinct.

Geometry is a list of replaceable representations.

Geometry has roles such as source, analysis, render, collision, proxy, and extent.

epistemic_state distinguishes observed, inferred, generated, manual, imported, and hybrid.

Provenance records identify mode, source/evidence IDs, algorithm/version, parameter hash, timestamps, and notes.

Semantic resolution is categorical (macro, object, part, component, detail) and separate from mesh density.

Relations are first-class directed edges with their own confidence and provenance.

Observations are separate objects; entities point back to them through provenance.

Competing hypotheses may coexist through alternatives.

Simulator-only ground truth is evaluation-only in the standard inverse track.

The existing closure benchmark is:

P = F(S)
S_hat = R(P)
P_hat = F(C(S_hat))

and evaluates at least:

E_geometry(S, S_hat)
E_semantics(S, S_hat)
E_topology(S, S_hat)
E_provenance(S_hat)
D_sensor(P, P_hat)

v0.2 should extend this, not replace it.

# 4. Definition of done for the first build

A first serious implementation is complete when all of the following are true:

1.  A user can provide a .las or .laz point cloud and optional GIS side inputs.

2.  The pipeline writes a schema-valid predicted.sir.json.

3.  The SIR contains ground/terrain and at least one non-ground object or building component when present in the data.

4.  The SIR records evidence and provenance for every inferred entity.

5.  The system derives multiscale geometric descriptors and at least basic structural roles such as surface interior, boundary, edge/corner candidate, ground junction, and roof junction where evidence supports them.

6.  The system creates object/component hierarchy and graph relations rather than only per-point labels.

7.  The SIR can compile to an inspectable USD scene without changing semantic IDs.

8.  A synthetic benchmark can run end-to-end without using hidden ground truth during reconstruction.

9.  The benchmark reports geometry, semantic, relation/topology, confidence/provenance, and sensor-space metrics separately.

10.  A simple theme can rematerialize at least two semantic classes or structural roles without changing the reconstructed Spatial IR.

11.  The repository contains unit tests, deterministic example data, a one-command smoke test, and a build-status report with actual executed commands.

Photorealism, full-city reconstruction, window-perfect airborne reconstruction, and a production game runtime are not required for this first milestone.

# 5. Target repository architecture

Create or evolve toward this structure:

spatial-world-compiler/
  pyproject.toml
  README.md
  LICENSE
  BUILD_STATUS.md
  ARCHITECTURE.md
  SOURCES.md

  swc/
    __init__.py
    cli.py
    config.py

    ir/
      schema_v0_2.json
      model.py
      validate.py
      migrate_v0_1.py
      ids.py
      provenance.py
      confidence.py
      relations.py

    ingest/
      las.py
      npz.py
      gis.py
      crs.py
      observations.py

    preprocess/
      normalize.py
      ground.py
      denoise.py
      tile.py
      registration.py

    geometry/
      neighborhoods.py
      descriptors.py
      normals.py
      planes.py
      boundaries.py
      reconstruction.py
      observability.py

    partition/
      base.py
      region_grow.py
      ezsp_adapter.py
      superpoint_adapter.py

    semantics/
      base.py
      las_priors.py
      rule_baseline.py
      spt_adapter.py
      fusion.py

    graph/
      hierarchy.py
      structural_roles.py
      relations.py
      hypotheses.py

    compile/
      usd.py
      gltf.py
      cityjson.py
      theme.py
      materials.py

    simulate/
      base.py
      raycast.py
      isaac_rtx.py
      carla.py

    evaluate/
      entity_match.py
      geometry.py
      semantics.py
      topology.py
      confidence.py
      provenance.py
      sensor.py
      observability.py

    runtime/
      tiles.py
      semantic_lod.py
      cache.py
      coordinates.py

  configs/
    airborne_default.yaml
    mobile_default.yaml
    synthetic_default.yaml

  themes/
    realistic_default.yaml
    victorian_demo.yaml
    cyberpunk_demo.yaml

  benchmark/
    scenes/
    trajectories/
    run_roundtrip.py
    compare_baselines.py

  examples/
    simple_block/
    sample_laz/

  tests/
    unit/
    integration/
    regression/

  docs/
    sir_v0_2.md
    plugin_interfaces.md
    benchmark_protocol.md

Do not create empty architectural directories merely for appearance. Implement the modules needed by the current milestone and add others as interfaces or documented future targets only when they have a clear use.

# 6. Core software interfaces

Use explicit adapters so algorithms can be swapped without changing Spatial IR.

At minimum define these protocol-level interfaces:

class GroundSegmenter(Protocol):
    def segment(self, observation, config) -> GroundResult: ...

class Partitioner(Protocol):
    def partition(self, points, features, config) -> PartitionResult: ...

class SemanticBackend(Protocol):
    def predict(self, points, partitions, context, config) -> SemanticEvidence: ...

class ReconstructionBackend(Protocol):
    def reconstruct(self, evidence, config) -> ReconstructionResult: ...

class RelationInferencer(Protocol):
    def infer(self, entities, evidence, config) -> list[Relation]: ...

class TargetCompiler(Protocol):
    def compile(self, sir_document, output_path, config) -> CompileResult: ...

class SensorSimulator(Protocol):
    def capture(self, scene_path, trajectory, sensor_config) -> Observation: ...

class MaterialResolver(Protocol):
    def resolve(self, material_request, asset_context) -> MaterialAsset: ...

Every backend result should expose its algorithm/version/config hash for provenance.

# 7. Spatial IR v0.2: normative model

v0.2 should remain JSON-serializable and schema-valid. Python dataclasses or Pydantic models may be used internally, but JSON Schema remains the interchange contract.

## 7.1 World

Required world-level fields:

sir_version
world.id
world.linear_unit = "m"
world.up_axis = "Z"
world.coordinate_frame
world.crs (nullable)
world.origin
entities[]
relations[]
observations[]
alternatives[]
metadata

For geospatial data, preserve the original CRS and also support a local metric frame for numerically stable reconstruction/rendering.

## 7.2 Entity identity and hierarchy

Each entity must include:

id
kind
class
semantic_resolution
epistemic_state
confidence
geometry[]
provenance[]
attributes
labels

Add explicit hierarchy fields or standardized relations so the following can be represented cleanly:

World
  -> Region / Tile
    -> Building
      -> Roof
      -> Wall
        -> SurfaceInterior
        -> Edge
        -> Corner
        -> OpeningBoundary
      -> Window / Door
    -> Road
      -> Segment
      -> Curb / Boundary
    -> Vegetation
      -> Tree / Canopy / Trunk hypothesis

Prefer first-class part_of / contains relations over duplicating hierarchy in two unrelated mechanisms. A cached parent field is acceptable for speed if it is validated against relations.

## 7.3 Structural roles

Add an extensible structural_roles field. This is the direct formalization of the original "edge dots versus center-mass dots" idea.

Minimum generic role vocabulary:

surface_interior
surface_boundary
linear_edge
convex_edge
concave_edge
corner
opening_boundary
ground_junction
roof_junction
object_contact
ridge
valley
eave
curb_edge
road_center_region
occlusion_boundary
unknown_structural_role

Structural role is not the same as semantic class.

Example:

{
  "class": "WallSurface",
  "structural_roles": ["convex_edge", "roof_junction"],
  "attributes": {
    "orientation": "vertical",
    "faces_street": "road_7"
  }
}

## 7.4 Multiscale descriptors

Do not store every raw descriptor in the canonical IR by default. Store dense point/superpoint descriptors in analysis sidecars and promote only persistent or useful summaries to the entity.

The geometry engine should compute, where meaningful:

surface normal
local covariance eigenvalues
planarity
linearity
scattering / sphericity
roughness
curvature proxy
normal variation
verticality
height above ground
point density
boundary score
neighbor-class transitions
distance to ground
distance to candidate roof/opening/road

Compute at multiple neighborhood scales. Use configurable metric radii and/or k-nearest neighborhoods because sensor densities vary.

For local covariance C with eigenvalues lambda1 >= lambda2 >= lambda3, useful derived quantities include:

linearity  = (lambda1 - lambda2) / lambda1
planarity  = (lambda2 - lambda3) / lambda1
scattering = lambda3 / lambda1

The eigenvector of the smallest eigenvalue is a local surface-normal estimate when the neighborhood is sufficiently planar.

## 7.5 Geometry representations

One entity may simultaneously reference:

observed point evidence
analysis points / superpoints
sparse occupancy / octree
analytic plane / primitive
polygon / polyline
render mesh
collision proxy
procedural parameters
external target geometry

Identity remains the same even as representations change.

This is a key invariant:

semantic identity != mesh identity

## 7.6 Epistemic state and provenance

Keep v0.1 states:

observed
inferred
generated
manual
imported
hybrid

A roof measured directly by LiDAR may have observed point evidence but an inferred fitted plane. Do not incorrectly mark the plane itself as observed.

Example:

Roof_8 source points -> observed
Roof_8 fitted plane  -> inferred/geometric_inference
Roof_8 class label   -> inferred/semantic_inference or imported GIS evidence
Victorian dormer     -> generated/theme grammar

Provenance must be attached independently to geometry, semantics, and relations when their sources differ.

## 7.7 Confidence and calibration

Keep separate confidence axes:

overall
geometry
semantics
topology

Add optional fields for:

observability
support_strength
calibration_method

Confidence is not decoration. Evaluate calibration with Brier score and expected calibration error where appropriate.

## 7.8 Observability: required v0.2 addition

A central problem in airborne LiDAR is that many surfaces are physically unobserved, especially vertical facades and windows. The benchmark must not confuse "not seen" with "failed reconstruction."

Add observation-support records such as:

{
  "observation_id": "scan_001",
  "point_count": 184,
  "visibility_fraction": 0.73,
  "mean_range_m": 43.2,
  "incidence_angle_deg_p50": 18.5,
  "support": "direct_return"
}

Possible support states:

direct_return
occluded
out_of_fov
below_sampling_density
inferred_from_context
imported_external
unknown

All benchmark metrics should be reportable both globally and stratified by observability.

## 7.9 Relations

Core relation vocabulary:

part_of
contains
bounds
bounded_by
adjacent_to
connected_to
supports
intersects
inside
derived_from
corresponds_to
above
below
faces
occludes
parallel_to
perpendicular_to

Each relation has:

id
type
source
target
confidence
provenance
attributes

Relations are not merely derived convenience fields. They are part of the representation being evaluated.

## 7.10 Alternatives and hypotheses

Preserve multiple candidate interpretations when evidence is ambiguous.

Examples:

roof type: hip 0.58 / gable 0.42
wall continuation: candidate A 0.71 / candidate B 0.29
opening: real window 0.46 / occlusion gap 0.54

Do not force uncertain airborne data into false precision.

## 7.11 Time and versioning

Design for time without requiring a full temporal engine in v0.2.

Entities and observations should support:

valid_from
valid_to
observed_at
supersedes
superseded_by

This allows later evolution from static world reconstruction to temporal world state.

# 8. Inverse compiler: implementation pipeline

The inverse compiler should be staged and inspectable. Each stage writes diagnostics so failures can be localized.

## Stage 1 - Ingest and normalize

Inputs:

LAS / LAZ
NPZ synthetic observations
optional GeoJSON / Shapefile / CityJSON / footprint vectors
optional imagery metadata
optional sensor trajectory/calibration

Required actions:

preserve original CRS and coordinate metadata;

transform to local metric working coordinates;

preserve LAS dimensions such as classification, intensity, return number, GPS time when present;

record preprocessing history and hashes;

tile very large inputs deterministically;

never discard original source observations.

Recommended libraries:

PDAL and/or laspy for LAS/LAZ
pyproj for CRS transforms
GeoPandas/Shapely for vector GIS
NumPy/SciPy for baseline geometry
Open3D/PCL adapters where useful

## Stage 2 - Ground and terrain

Backend choice should depend on modality:

Airborne / public LiDAR:

1.  Use trustworthy existing LAS ground classification as evidence when available.

2.  Otherwise use a suitable airborne ground filter such as a PDAL ground-classification pipeline.

3.  Derive a terrain/DTM representation and height-above-ground feature.

Mobile / terrestrial LiDAR:

Use an adapter for GSeg3D, Patchwork++, or equivalent when available, with a deterministic fallback.

Ground segmentation output must be evidence, not the final world model.

## Stage 3 - Multiscale neighborhoods and descriptors

Build scalable neighborhood queries using a KD-tree, voxel hash, sparse grid, octree, or GPU graph depending on scale.

Compute multiscale geometry features. Persist a compact analysis sidecar keyed by stable point/superpoint indices.

## Stage 4 - Partition points into coherent regions

Use an interchangeable partition backend.

Required baseline:

deterministic voxel + region-growing or supervoxel partitioner that works without learned weights.

Preferred experimental backend:

EZ-SP / Superpoint Transformer style hierarchical superpoint partitioning.

The adapter should convert backend-specific clusters into a common form:

partition_id
member point indices
centroid
bbox
normal summary
feature summary
neighbor partitions
source observation IDs

Do not let an SPT-specific internal structure become the canonical IR.

## Stage 5 - Semantic evidence

Treat semantic segmentation as evidence for graph construction, not the final product.

Sources may include:

ASPRS/LAS classes
SPT or another point model
GIS footprints
road centerlines/polygons
aerial or street imagery
height/shape rules
open-vocabulary models later

Fuse evidence explicitly and preserve source provenance.

For the deterministic baseline, implement rules that can at least distinguish:

ground/terrain
building candidate
vegetation candidate
road/transport candidate
unknown

Use existing LAS classification as a prior, not unquestioned truth.

## Stage 6 - Geometric reconstruction

Start with simple primitives and fitted surfaces before learned mesh generation.

Minimum baseline:

RANSAC or robust plane extraction;

horizontal/vertical orientation classification;

connected surface region growing;

boundary extraction;

plane intersection lines;

roof/wall candidate grouping;

terrain mesh or height-field proxy;

object extents and bounding volumes.

Do not synthesize facade detail during reconstruction benchmark runs.

Later interchangeable backends can include City3D-like methods, Point2Building-like learned reconstruction, or custom parametric methods.

## Stage 7 - Structural-role inference

This is a central project-specific layer.

For each patch/surface/component, infer contextual role using geometry and graph neighborhood:

interior vs boundary
edge vs corner
convex vs concave junction
near ground
near roof
near opening
a street-facing surface
part of ridge/eave/valley
road boundary / curb candidate

The role inferencer should use both continuous descriptors and explicit neighborhood relations. A bitmask may be used as a compact local feature, but the canonical representation is not restricted to a voxel mask.

## Stage 8 - Object hierarchy

Create stable semantic entities:

points/superpoints -> surface -> component -> object -> region/tile

Example:

Building_17
  Roof_1
    RoofPlane_1
    Ridge_1
    Eave_1
  Wall_4
    SurfaceInterior_4
    ConvexEdge_7
    GroundJunction_3
  WindowCandidate_2

A building does not need every component to exist. Missing evidence must remain missing or explicitly inferred.

## Stage 9 - Relation inference

Infer relations from measurable geometry:

incidence/intersection;

distance and adjacency;

normal angle;

containment;

shared boundaries;

vertical ordering;

topology of fitted components;

GIS contextual relationships.

Attach confidence and provenance to every relation.

## Stage 10 - Confidence and provenance propagation

Each stage emits uncertainty. Do not average unrelated confidence numbers blindly.

For v0.2 use a transparent heuristic combination with logged inputs, then calibrate against synthetic ground truth. The code structure must permit learned calibration later.

## Stage 11 - Write SIR

The final output is a valid Spatial IR document plus optional analysis sidecars. Raw dense point arrays should not bloat the main JSON; use URIs and hashes for sidecar data.

# 9. Airborne versus mobile sensing: do not pretend they observe the same world

The compiler must distinguish sensor regimes.

## Airborne profile

Strengths:

terrain
roof geometry
building footprints/massing
canopy
roads and broad surface geometry
large structures

Weaknesses:

vertical facades
windows/doors
under-canopy detail
occluded street furniture
interiors

Airborne reconstruction should therefore infer missing walls or facade structure with lower confidence and explicit provenance.

## Mobile / terrestrial profile

Strengths:

facades
curbs
vehicles
street furniture
openings
trunks
street-level geometry

Weaknesses:

roof tops
occluded rear surfaces
large-scale global consistency without SLAM/GNSS

## Multimodal fusion

The long-term system can combine:

USGS/public airborne LiDAR
mobile LiDAR
GIS footprints and roads
aerial imagery
street imagery where licensed/allowed
BIM/CAD
SLAM trajectories
satellite products

Spatial IR is the fusion boundary so missing evidence can be added later without rebuilding every downstream target manually.

# 10. Synthetic round-trip benchmark

This is the scientific backbone of the project.

## 10.1 Forward/inverse cycle

For a known scene S, forward sensor F, inverse model R, and target compiler C:

P = F(S)
S_hat = R(P)
P_hat = F(C(S_hat))

Evaluate both latent-world fidelity and measurement closure.

## 10.2 Required anti-cheating boundary

The inverse model may receive only declared observation inputs:

XYZ points
public sensor pose/trajectory
public calibration
optional intensity/return attributes if the track declares them
optional declared GIS/imagery side data

The inverse model may not receive:

hidden SIR entity IDs
USD prim paths
RTX stable object IDs
hidden material IDs
simulator semantic labels
hidden scene topology

Store hidden IDs in an evaluation-only namespace or separate file.

## 10.3 Sensor backends

Define a backend interface.

Preferred first backend:

NVIDIA Isaac Sim / Omniverse RTX LiDAR because it can provide exact scene correspondence for evaluation.

Fallback backend:

custom deterministic ray-caster against simple analytic/mesh geometry so the core benchmark runs without Isaac Sim.

Future adapters:

CARLA
AirSim
Gazebo
other simulators

## 10.4 Benchmark scenes

Create at least three controlled scenes.

### Scene A - Simple block

flat terrain
one rectangular building
one simple pitched or flat roof
one road strip
one tree primitive or vegetation object

Purpose: pipeline correctness.

### Scene B - Structural roles

building with multiple wall planes
convex and concave corners
roof junctions
a few opening recesses or window-like gaps
curb/road boundary

Purpose: edge/corner/opening role inference.

### Scene C - Small urban block

multiple buildings
roads/sidewalks
vegetation
occlusion
mixed heights

Purpose: instance separation, hierarchy, scaling, and semantic relations.

Create both airborne and mobile trajectories where appropriate.

## 10.5 Metrics

Report axes separately.

### Geometry

matched entity AABB IoU
centroid RMSE
surface normal angular error
plane offset error
mesh/point Chamfer distance where applicable
Hausdorff or p95 nearest-neighbor distance
coverage at 5 cm / 10 cm / 25 cm

### Semantics

entity class accuracy / macro F1
point or superpoint semantic F1 when available
instance precision/recall or panoptic metrics where meaningful
structural-role precision/recall/F1

### Topology

relation precision
relation recall
relation F1
hierarchy correctness
connected-component/object consistency

### Confidence

Brier score
expected calibration error
confidence stratified by observability

### Provenance

provenance violation rate
observed-vs-inferred labeling errors
missing evidence references
invalid source references

### Sensor closure

symmetric Chamfer-L1
p95 nearest-neighbor distance
coverage within fixed tolerances
per-ray hit/miss consistency when backend supports ray identity
range residual distributions

### Performance

points/sec
wall-clock time by stage
peak RAM
peak VRAM
SIR entity count
SIR/sidecar size
compiled scene size

Report metrics stratified by visibility/observability whenever possible.

## 10.6 Required baselines

Compare at least:

A. geometry-only reconstruction / mesh baseline
B. geometry + semantic labels
C. geometry + semantics + hierarchy/topology
D. full SIR with provenance/confidence

The central hypothesis is weakened if D adds no measurable benefit to validation, editing, simulation, semantic queries, or downstream compilation.

# 11. Theme, geometry, material, and asset compiler

Do not conflate theme with texture files.

A theme is a declarative rule set over semantics and context.

Example request:

entity.class = WallSurface
entity.structural_role = convex_edge
theme = Cyberpunk_2080
context = exterior / street-facing

Theme compiler result might request:

geometry_modifier = emissive_vertical_rail
material_family = weathered_composite_panel
emissive = true
asset_tags = [industrial, futuristic]

The material resolver can satisfy the request from multiple sources:

procedural shader/material
CC0/public-domain pack
user-supplied asset pack
offline AI-generated material
engine-native material
photogrammetry-derived material
fallback canonical material

Every non-procedural asset should carry source, license, scale, and provenance metadata.

## 11.1 Theme file format

Use YAML or JSON. Example:

name: cyberpunk_demo
version: 0.1
rules:
  - match:
      class: WallSurface
      structural_role: convex_edge
    emit:
      geometry_modifier: emissive_rail
      material:
        family: composite_panel
        tags: [dark, wet, futuristic]

  - match:
      class: Road
      structural_role: curb_edge
    emit:
      material:
        family: asphalt
        tags: [wet]
      geometry_modifier: luminous_lane_edge

## 11.2 Generated geometry must remain epistemically separate

If a Victorian theme adds quoins, trim, dormers, signs, or decorative assets, those entities must be marked generated, linked to the source entity, and never silently treated as measured reality.

Example:

Quoin_12
  epistemic_state = generated
  derived_from = WallCorner_4
  provenance.algorithm = VictorianTheme.geometryGrammar

## 11.3 First theme demo

Implement only enough to prove separation:

Realistic default theme
Cyberpunk or Victorian demo theme

At minimum the theme must visibly change rules for two different semantic/structural contexts, not merely apply one global texture.

# 12. Target compilers

## 12.1 USD first

Keep OpenUSD as the first target because it supports hierarchy, metadata, relationships, simulation workflows, and the NVIDIA validation loop.

The USD compiler should:

preserve SIR IDs in custom metadata;

preserve semantic classes and epistemic state;

emit appropriate geometry representations;

optionally emit generated renderer proxies without altering canonical SIR;

maintain a map from SIR entity ID to target prim path for evaluation/debugging only.

## 12.2 glTF / Web target

Add a glTF export once USD works. glTF does not need to carry every SIR semantic field; export a metadata sidecar or use extensions where appropriate.

## 12.3 CityJSON / CityGML direction

Do not attempt full CityGML conformance in the first milestone. Add a mapping document and, if practical, a minimal CityJSON exporter for building/terrain entities.

## 12.4 3D Tiles / Cesium direction

Design tile IDs and metadata so future SIR entities can be streamed through 3D Tiles without changing identity. Do not build the full planetary runtime before the inverse compiler is validated.

# 13. World runtime and semantic LOD

This is a later milestone but the IR must not block it.

Traditional LOD reduces triangles. Semantic LOD can reduce world ontology:

100 km: city / terrain region
10 km: building objects and major roads
1 km: roof + walls + road segments
100 m: windows, doors, trees, curbs
10 m: trim, joints, signs, small generated detail

Runtime responsibilities eventually include:

geographic tiling
out-of-core paging
semantic LOD selection
mesh/asset instancing
coordinate rebasing
caching
occlusion
material resolution
incremental updates
cross-tile relation management

Do not implement a custom GPU runtime until existing engine targets expose a measured limitation that justifies it.

# 14. First implementation sequence

Build in this order.

## Milestone 0 - Reproduce and harden v0.1

Deliverables:

schema validation works
smoke test passes
exact reconstruction scores near-perfect
perturbed mock reconstruction scores lower
USD compiler syntax/tests pass
benchmark anti-cheating boundary documented

If Isaac Sim is unavailable, do not block the rest of the project.

## Milestone 1 - Real LAS/LAZ ingest

Deliverables:

swc ingest input.laz -> observation package
CRS preserved
local coordinates generated
LAS dimensions preserved
source hash recorded
basic tiling works

## Milestone 2 - Deterministic geometry baseline

Deliverables:

ground extraction
height normalization
normals / covariance descriptors
partitioning
plane extraction
basic surface boundaries
building/terrain/road/vegetation candidates
SIR output

No neural model is required yet.

## Milestone 3 - Hierarchy, structural roles, and relations

Deliverables:

surface -> component -> object hierarchy
surface_interior / boundary / edge / corner roles
roof/ground junctions
part_of / adjacent_to / intersects / above/below relations
confidence and provenance for each inference

This is the first milestone that tests the unique Spatial IR layer.

## Milestone 4 - Superpoint/semantic adapters

Add:

EZ-SP / SPT adapter where environment permits
LAS classification priors
GIS fusion adapter
semantic evidence fusion

The deterministic baseline must remain usable without GPU model dependencies.

## Milestone 5 - Synthetic closure

Deliverables:

custom deterministic ray-caster closure runs everywhere
Isaac Sim RTX LiDAR adapter where available
Scene A/B/C benchmarks
observability-aware metrics
baseline comparison A/B/C/D

## Milestone 6 - Theme compiler

Deliverables:

theme schema
material requests
procedural default materials
at least two context-specific geometry/material rules
generated provenance
USD output comparisons

## Milestone 7 - Public LiDAR demonstration

Run on a small, manageable public or user-supplied airborne LiDAR tile. Produce:

source observation
labeled/partition diagnostic
predicted SIR
compiled USD/glTF preview
metrics that do not require unavailable ground truth
confidence/provenance report

## Milestone 8 - Scale and streaming experiments

Only after correctness:

tile graph
out-of-core sidecars
parallel preprocessing
semantic LOD prototype
3D Tiles or Cesium adapter

# 15. CLI contract

Implement a coherent CLI. Exact syntax may evolve, but the following commands should exist conceptually:

swc validate-sir world.sir.json

swc ingest input.laz \
  --out work/observation.json \
  --config configs/airborne_default.yaml

swc reconstruct work/observation.json \
  --out work/predicted.sir.json \
  --config configs/airborne_default.yaml

swc compile work/predicted.sir.json \
  --target usd \
  --out work/predicted.usda

swc theme work/predicted.sir.json \
  --theme themes/cyberpunk_demo.yaml \
  --out work/cyberpunk.sir.json

swc simulate work/predicted.usda \
  --backend raycast \
  --trajectory benchmark/trajectories/airborne.json \
  --out work/rescan.npz

swc evaluate \
  --gt-sir benchmark/scenes/simple_block/reference.sir.json \
  --pred-sir work/predicted.sir.json \
  --gt-observation work/reference_scan.npz \
  --pred-observation work/rescan.npz \
  --out work/metrics.json

swc demo --scene simple_block

The one-command demo is mandatory.

# 16. Configuration and reproducibility

Every run should produce a manifest containing:

software version / git commit
config file
resolved parameters
input hashes
algorithm backend names and versions
random seeds
hardware/device summary
start/end time
output hashes
warnings

Use deterministic seeds where possible. Do not bury parameters in code.

Recommended configuration pattern:

pipeline:
  ground_backend: auto
  partition_backend: region_grow
  semantic_backend: rule_baseline
  reconstruction_backend: plane_graph

geometry:
  radii_m: [0.15, 0.5, 2.0]
  normal_k: 32
  plane_distance_threshold_m: 0.08

confidence:
  method: heuristic_v0

output:
  write_analysis_sidecar: true

Defaults must be reasonable but never treated as universally optimal across sensor regimes.

# 17. Engineering rules

1.  No hidden global state. Pass config and device explicitly.

2.  No hard-coded `.cuda()` calls in core code. Use device abstraction.

3.  Keep dense arrays out of JSON. Use NPZ/Parquet/PLY/LAZ sidecars with hashes and URIs.

4.  Use stable IDs. Deterministic IDs are preferred where reproducible matching is possible.

5.  Log every inference stage. A failed semantic graph must be debuggable back to evidence.

6.  Preserve the raw observation. Never overwrite source data.

7.  Schema migration is explicit. v0.1 documents must migrate to v0.2 rather than silently changing interpretation.

8.  Unit-test geometry. Plane fits, normal orientation, boundary tests, relation rules, coordinate transforms, and visibility logic need small synthetic tests.

9.  Integration-test the entire loop. A pipeline that only passes unit tests is insufficient.

10.  Avoid license contamination. Keep GPL tools as optional subprocess/plugin boundaries unless project licensing intentionally accepts GPL obligations.

11.  No renderer-specific semantics in the IR. Unreal/Unity/USD concepts belong in adapters.

12.  No theme-generated detail in reconstruction scores. Reconstruction and artistic materialization are separate tracks.

# 18. Licensing and dependency policy

The source landscape includes mixed licenses. Before vendoring or linking code, verify the current repository license.

Known useful examples from the reviewed sources:

MIT SPARK Hydra / Spark-DSG: BSD-2-Clause
Superpoint Transformer / EZ-SP repository: MIT
GSeg3D ground segmentation repository: BSD-3-Clause
Open3D: MIT
Cesium Native / CesiumJS: Apache-2.0
Amsterdam Urban PointCloud Processing: GPL-3.0
City3D: GPL-3.0-or-later

Treat GPL code carefully if the desired core is permissively licensed. It is acceptable to:

study the paper/algorithm
use a separate optional executable/plugin
reimplement the method independently from published descriptions where legally appropriate

Do not copy GPL implementation code into a permissive core and relabel it.

Asset licensing is separate from code licensing. Theme packs must record source/license metadata. Procedural materials are the zero-dependency default.

# 19. Research questions the implementation must make testable

The project is strongest if it can falsify itself.

Build experiments that answer:

1.  Does a persistent semantic/topological IR improve reconstruction selection compared with a mesh-only baseline?

2.  Can forward LiDAR closure distinguish geometrically plausible but physically inconsistent reconstructions?

3.  Does explicit provenance prevent generated detail from contaminating measured-world analysis?

4.  Can semantic LOD reduce runtime cost more effectively than geometry-only LOD for large worlds?

5.  Does a hierarchical superpoint frontend reduce the cost of structural-role inference without losing critical boundaries?

6.  Can one reconstructed SIR be rematerialized into substantially different visual worlds without re-running perception?

7.  Can the same SIR drive rendering, collision/navigation, GIS queries, and sensor simulation without duplicating world identity?

8.  How does performance change with airborne versus mobile LiDAR density and observability?

9.  What value does topology add when geometry closure is already similar?

10.  Which confidence signals are actually calibrated enough to trust for inferred/unobserved surfaces?

Do not tune the benchmark solely to make the architecture look good.

# 20. Minimum acceptance tests

Implement tests equivalent to the following.

## Schema and identity

valid document accepted
invalid version rejected
duplicate entity ID rejected
relation to missing entity rejected
bad provenance reference rejected
v0.1 migration preserves semantic meaning

## Geometry

plane fit recovers known synthetic plane
normal direction is consistent after orientation step
convex/concave edge rule works on synthetic wedge
boundary score increases near known surface boundary
height-above-ground correct on sloped terrain fixture

## Hierarchy/topology

wall part_of building
roof intersects/supports wall where appropriate
adjacency is symmetric when relation semantics require it
containment and part relations do not create cycles unless explicitly allowed

## Provenance

fitted plane cannot be marked observed without direct imported geometry justification
theme-generated object marked generated
semantic model prediction records semantic_inference provenance
GIS import records structured_import provenance

## Anti-cheating

standard inverse observation package contains no hidden entity IDs
simulator ground-truth mapping stored separately
attempt to pass hidden IDs into reconstructor fails benchmark validation

## Closure

exact reconstruction -> near-perfect metrics
controlled perturbation -> geometry metrics degrade
wrong class with same geometry -> semantic metrics degrade while geometry stays similar
wrong relation with same geometry -> topology metrics degrade
poor rescan geometry -> sensor closure degrades

## Observability

fully occluded surface not counted as directly observed
out-of-FOV entity tagged appropriately
metrics can filter direct-return-only entities

# 21. First public-data prototype

Do not start with an entire city.

Use one small tile that contains:

several buildings with simple roofs
a road or paved surface
vegetation
clear ground

Preferred input form: classified LAS/LAZ with known CRS. Optional building footprints and road vectors may be added as a separate benchmark track.

Run two tracks:

### Track A - LiDAR only

Use only declared point-cloud attributes and calibration/CRS.

### Track B - LiDAR + GIS

Add footprints/road data and measure how much object hierarchy and geometry improve.

The comparison is important because the Amsterdam data-fusion precedent demonstrates that public structured data can dramatically strengthen urban labeling. Spatial IR should preserve exactly which conclusions came from LiDAR and which came from GIS.

# 22. Theme demo acceptance criteria

The theme system is proven only if:

1.  The original reconstructed SIR remains unchanged or is referenced immutably.

2.  A theme layer creates or selects material/geometry outputs based on semantic context.

3.  At least two structural roles behave differently.

4.  Generated entities carry generated provenance.

5.  Switching theme does not require reprocessing the raw LiDAR.

6.  The same entity IDs remain traceable across theme outputs.

Example demonstration:

WallSurface surface_interior
  realistic -> brick/plaster PBR
  cyberpunk -> dark composite panel

WallSurface convex_edge
  realistic -> masonry corner treatment
  cyberpunk -> emissive rail geometry

Road curb_edge
  realistic -> concrete curb
  cyberpunk -> luminous curb strip

This proves that the system is not merely a global texture swap.

# 23. Deliverables Opus 5 must produce

For each milestone, produce working files, not prose-only plans.

At the end of the first major pass, the repository should contain:

1. schema_v0_2.json
2. Python models/validation/migration code
3. LAS/LAZ ingest
4. ground/normal/descriptor pipeline
5. deterministic partition and plane reconstruction
6. structural-role inference
7. hierarchy and relation graph construction
8. provenance/confidence propagation
9. SIR writer
10. USD compiler
11. deterministic raycast simulator
12. round-trip evaluator
13. one synthetic end-to-end demo
14. one real LAZ end-to-end demo if data is supplied/obtainable
15. basic theme compiler demo
16. tests
17. README with exact commands
18. BUILD_STATUS.md with actual executed results, failures, and next blockers

If a dependency cannot be installed, do not abandon the milestone. Implement the interface and a working fallback, document the limitation, and continue.

# 24. Required BUILD_STATUS.md format

Keep a factual execution ledger.

# Build Status

## Environment
- OS:
- Python:
- GPU/device:
- git commit:

## Completed
- [x] ...

## Commands actually run
- paste exact shell commands here
- include stdout/stderr excerpts when diagnostically useful

## Actual outputs
- path:
- metric:

## Failing tests / blockers
- ...

## Unexecuted optional paths
- Isaac Sim RTX LiDAR: reason ...

## Next concrete step
- ...

Never substitute estimated results for actual results.

# 25. Source study priorities

Read these before replacing their functionality:

1.  MIT SPARK Hydra / Spark-DSG - world graph architecture and hierarchy.

2.  OGC CityGML 3.0 / CityJSON - semantic city data model, boundary surfaces, LoDs, serialization philosophy.

3.  TU Delft City3D / 3D BAG / 3dfier / City4CFD - airborne reconstruction and GIS fusion.

4.  Superpoint Transformer / SuperCluster / EZ-SP - scalable hierarchical point partitioning and graph clustering.

5.  Amsterdam Urban PointCloud Processing - data fusion and urban labeling.

6.  NVIDIA Isaac Sim RTX LiDAR - forward operator, synthetic ground truth, sensor closure.

7.  Esri CityEngine/CGA - procedural geometry and style grammar concepts.

8.  Cesium/3D Tiles - large-world metadata and streaming.

9.  Point2Building - learned building reconstruction alternative.

10.  LiDARsim and related realistic LiDAR simulation papers - sensor realism and sim-to-real issues.

Do not blindly copy these systems. Study where their abstractions should terminate at the Spatial IR boundary.

# 26. Reference URLs

MIT SPARK publications: https://mit.edu/sparklab/publications.html

Hydra: https://github.com/MIT-SPARK/Hydra

Khronos: https://github.com/MIT-SPARK/Khronos

City3D paper: https://arxiv.org/abs/2201.10276

City3D code: https://github.com/tudelft3d/City3D

TU Delft 3D geoinformation code: https://3d.bk.tudelft.nl/code/

City4CFD: https://github.com/tudelft3d/city4cfd

3D BAG: https://3d.bk.tudelft.nl/projects/3dbag/

OGC CityGML: https://www.ogc.org/standards/citygml/

CityJSON: https://docs.ogc.org/cs/20-072r5/20-072r5.html

NVIDIA RTX LiDAR extension: https://docs.omniverse.nvidia.com/kit/docs/omni.sensors.nv.lidar/latest/lidar_extension.html

Isaac Sim RTX sensor annotators: https://docs.isaacsim.omniverse.nvidia.com/6.0.0/sensors/isaacsim_sensors_rtx_annotators.html

Cesium 3D Tiles: https://cesium.com/why-cesium/3d-tiles/3d-tiles-essentials/

Cesium Native: https://github.com/CesiumGS/cesium-native

ArcGIS CityEngine: https://www.esri.com/en-us/arcgis/products/arcgis-cityengine/overview

Point2Building paper: https://arxiv.org/abs/2403.02136

Point2Building code: https://github.com/prs-eth/point2building

Superpoint Transformer / SuperCluster / EZ-SP: https://github.com/drprojects/superpoint_transformer

Amsterdam Urban PointCloud Processing: https://github.com/Amsterdam-AI-Team/Urban_PointCloud_Processing

GSeg3D: https://github.com/dfki-ric/ground_segmentation

PDAL: https://pdal.io/

Open3D: https://www.open3d.org/

Awesome LiDAR index: https://github.com/szenergy/awesome-lidar

LiDARsim: https://arxiv.org/abs/2006.09348

USGS LiDAR/3DEP information: https://www.usgs.gov/faqs/what-lidar-data-and-where-can-i-download-it

# 27. Sample Spatial IR v0.2 fragment

This is illustrative, not the complete JSON Schema.

{
  "sir_version": "0.2.0",
  "world": {
    "id": "world_demo",
    "linear_unit": "m",
    "up_axis": "Z",
    "coordinate_frame": "local_enu",
    "crs": "EPSG:XXXX",
    "origin": [0.0, 0.0, 0.0]
  },
  "entities": [
    {
      "id": "building_17",
      "kind": "object",
      "class": "Building",
      "semantic_resolution": "object",
      "epistemic_state": "inferred",
      "confidence": {
        "overall": 0.91,
        "geometry": 0.94,
        "semantics": 0.92,
        "topology": 0.87
      },
      "geometry": [
        {
          "id": "building_17_bbox",
          "representation": "bbox",
          "role": "extent",
          "bbox": {
            "min": [0.0, 0.0, 0.0],
            "max": [12.0, 8.0, 7.4]
          },
          "provenance": [
            {
              "mode": "geometric_inference",
              "source_ids": ["scan_001"],
              "algorithm": "plane_graph_baseline",
              "version": "0.2.0"
            }
          ]
        }
      ],
      "provenance": [
        {
          "mode": "fusion",
          "source_ids": ["scan_001"],
          "evidence_ids": ["partition_88", "partition_89"],
          "algorithm": "building_grouping_v0"
        }
      ],
      "attributes": {}
    },
    {
      "id": "wall_4",
      "kind": "boundary",
      "class": "WallSurface",
      "semantic_resolution": "part",
      "epistemic_state": "inferred",
      "structural_roles": ["surface_interior", "convex_edge", "roof_junction"],
      "confidence": {
        "overall": 0.84,
        "geometry": 0.89,
        "semantics": 0.83,
        "topology": 0.78,
        "observability": 0.41
      },
      "observation_support": [
        {
          "observation_id": "scan_001",
          "point_count": 94,
          "visibility_fraction": 0.37,
          "support": "direct_return"
        }
      ],
      "geometry": [],
      "provenance": [
        {
          "mode": "geometric_inference",
          "source_ids": ["scan_001"],
          "algorithm": "plane_graph_baseline"
        }
      ],
      "attributes": {
        "orientation": "vertical"
      }
    }
  ],
  "relations": [
    {
      "id": "rel_wall4_building17",
      "type": "part_of",
      "source": "wall_4",
      "target": "building_17",
      "confidence": 0.98,
      "provenance": [
        {
          "mode": "geometric_inference",
          "algorithm": "hierarchy_builder_v0"
        }
      ]
    }
  ],
  "observations": [
    {
      "id": "scan_001",
      "modality": "lidar",
      "uri": "observations/scan_001.laz",
      "frame": "local_enu"
    }
  ],
  "alternatives": []
}

# 28. Final directive

Build the smallest real system that proves the architecture, not the largest demo that hides whether the architecture works.

The order of importance is:

1. reproducible observations
2. correct geometry evidence
3. stable semantic identity
4. hierarchy and relations
5. provenance and uncertainty
6. physical closure
7. theme/materialization
8. scaling/runtime
9. photorealism

A successful first release should let us point to one reconstructed entity and answer, programmatically:

What is it?
What larger object is it part of?
What geometry supports that conclusion?
What is it adjacent to / connected to?
Which observation(s) support it?
Was it observed, inferred, imported, or generated?
How confident are we?
What alternative hypotheses existed?
Can it be compiled to another engine or style without changing its identity?
Can the compiled world reproduce the observations that caused us to infer it?

If the software can answer those questions, the Spatial World Compiler exists in a meaningful sense.

END OF IMPLEMENTATION HANDOFF